|  |  |  |
| --- | --- | --- |
| **Wroofing Laravel** | January 31  2024 | |
|  | |  |

**Project Documentation :**

**Customer**

1] Login - **Done**

2] Register - **Done**

3] Facebook login, google login – 5 : 30 hours

3] Apple login – RND full day

4] Term and condition page - **Done**

5] Contact us page after success submit form then display thank you message send a email to the user – 3 Hour

6] Register steps form - **Done**

7] Forgot password - **Done**

8] Reset password - **Done**

9] Add Project page - **Done**

10] General Information - **Done**

11] Design studio page - **Done**

12] Display project List - **Done**

13] Display Project Details Page - **Done**

12] Documentation page - **Done**

13] contractor list, display work gallery with filter -

14] Request For quote – Approve, Request and Rejected

15] view quotation.

16] profile page update. – 4 Hour

**Contractor**

1] Register Contractor –

2] Login Contractor and for that create a authentication guard

3] Forgot password

4] Reset password

5] project list with filters all tags

6] Design studio page

7] General information page

8] Documentation page

9] Quotation details page

10] send a quotation to the customer

11] generate pdf – [Design pending]

12] Your profile page.

**Database Migrations Files:**

1] User Table

2] Password Reset Token Table

3] Failed Jobs Table

4] Personal Access Tokens Table

5] Password Resets Table

6] Contractors Table

7] Projects

8] Project Documents Table

**API Work :**

**1] Login API contractor**

**2] Register API contractor**